RESOLUTION NO. 22811

A RESOLUTION AUTHORIZING CHANGE ORDER NO. 1,  CONRACT NO. SS-1-00, FOR FINAL ADJUSTMENT IN QUANTITIES AND ADDITIONAL SCOPE OF WORK FOR THE 12TH STREET STREETSCAPE, TO TOWER CONSTRUCTION COMPANY, INC., IN AN ADDITIONAL AMOUNT OF THIRTY-SIX THOUSAND FOUR HUNDRED THIRTY-FIVE AND 52/100 DOLLARS ($36,435.52) FOR A TOTAL CONTRACT PRICE OF THREE HUNDRED SIXTY-THREE THOUSAND THREE HUNDRED SIXTY-FIVE AND 16/100 DOLLARS ($363,365.15) AND AN INCREASE IN CONTRACT TIME OF FORTY (40) CALENDAR DAYS.

BE IT RESOLVED BY THE CITY COUNCIL OF THE CITY OF CHATTANOOGA, TENNESSEE, That there be and is hereby authorized Change Order No. 1 for payment of an additional amount of $36,435.52, for final adjustment in quantities and additional scope of work on the 12th Street Streetscape to Tower Construction Company, Inc. for a total contract cost of $363,365.16, and an increase in contract time of forty (40) calendar days.

ADOPTED:	January 23, 2001.

/pm