RESOLUTION NO. 23107

A RESOLUTION AUTHORIZING THE EXECUTION OF  CHANGE ORDER NO. 1, RELATIVE TO MOCCASIN BEND WASTEWATER TREATMENT PLANT, CENTRIFUGE PROCUREMENT, CONTRACT NO. 28K (EP-1), WITH KRAUSS-MAFFEI CORPORATION/FLOTTWEG DIVISION, WHICH CHANGE ORDER INCREASES THE CONTRACT AMOUNT BY FIFTY-SIX THOUSAND FOUR HUNDRED SIXTY AND 00/100 DOLLARS ($56,460.00), FOR A REVISED CONTRACT PRICE OF NINE HUNDRED FORTY-THREE THOUSAND NINE HUNDRED SIXTY AND 00/100 DOLLARS ($943,960.00) AND INCREASES THE CONTRACT TIME BY NINETY (90) DAYS.

_____________________________________________________

BE IT RESOLVED BY THE CITY COUNCIL OF THE CITY OF CHATTANOOGA, TENNESSEE, That there be and is hereby authorized the execution of Change Order No. 1, relative to Moccasin Bend Wastewater Treatment Plant, Centrifuge Procurement, Contract No. 28K (EP-1), with Krauss-Maffei Corporation/Flottweg Division, which change order increases the contract amount by $56,460.00, for a revised contract price of $943,960.00 and increases the contract time by 90 days.

ADOPTED:	August 28, 2001

/pm